# PROOF OF CONCEPT SUMMARY REPORT

UNCLASSIFIED — FOR INTERNAL PORTFOLIO USE

| Document identifier | VANGUARD-POC-2026-001 |
| --- | --- |
| Document title | Proof of Concept Summary Report |
| Program | Portfolio Enterprise AI / Data Platform (GovCloud-style reference) |
| Subject system | VANGUARD |
| Version | 1.1 |
| Effective date | 16 July 2026 |
| Classification | UNCLASSIFIED |
| Handling | Internal distribution — not for public release |
| Status | Issued for stakeholder review and concurrence |

# Cover decision banner

| Recommended determination | GO — accept Local portfolio freeze as complete |
| --- | --- |
| Recommended next investment | Authorize Cloud-Integration evidence phase |
| Accreditation / ATO | NO-GO — not in scope; not demonstrated |
| Evidence baseline | Branch dev, commit 3b22bae, 16 July 2026 |

# Document control

| Field | Entry |
| --- | --- |
| Prepared by | Portfolio validation (Local freeze package) |
| Reviewed by | _______________________________ |
| Approved for release by | _______________________________ |
| Approval date | _______________________________ |
| Point of contact | _______________________________ |

Distribution

| Copy | Audience |
| --- | --- |
| 1 | Product / mission ownership |
| 2 | Engineering leadership |
| 3 | Security architecture |
| 4 | Data ownership |
| 5 | FinOps / program management (as applicable) |

Revision history

| Version | Date | Description |
| --- | --- | --- |
| 1.0 | 16 July 2026 | Initial filled report from Local freeze evidence |
| 1.1 | 16 July 2026 | Reorganized for stakeholder formal presentation |

How to read this document

| Part | Audience | Content |
| --- | --- | --- |
| Sections 1–8 | All stakeholders | Purpose, decision, findings, risks, recommendation |
| Annex A | Technical leadership | Evidence index, environment, controls |
| Annex B | All stakeholders | Visual evidence plates (BI / streaming screenshots) |
| Annex C | Signatories | Concurrence and approval |

# Table of contents

Purpose

Executive summary

Background

Scope and assurance boundary

Capability overview

Evaluation results

Risks and residual gaps

Recommendations and decision request

References

Annex A — Technical and evidence record

Annex B — Visual evidence

Annex C — Concurrence and approval

# 1. Purpose

This report presents the outcomes of the VANGUARD Proof of Concept (PoC) to supporting stakeholders for a funding and go-forward decision. It states what was demonstrated, under what assurance boundary, what remains open, and what decision is requested.

The body of this report is written for business, product, and security stakeholders. Technical reproduction detail is confined to Annex A. Visual exhibits for leadership briefings are reserved in Annex B.

# 2. Executive summary

## 2.1 Outcome

The PoC successfully demonstrated, in a controlled Local portfolio environment, that VANGUARD can:

Move enterprise data through ingest, quarantine, and atomic promotion into mission business-intelligence views;

Present near-real-time operational metrics via a live stream dashboard;

Enforce human approval on high-impact agent actions; and

Apply delivery security gates that block unsafe release patterns.

These results establish portfolio reference readiness. They do not establish Authority to Operate (ATO), FedRAMP authorization, or production mission accreditation.

## 2.2 Answers to stakeholder questions

| Question | Answer |
| --- | --- |
| Can enterprise data be trusted into decision support? | Yes, at Local evidence level — defective feeds are quarantined; only promoted marts feed BI. |
| Can operations be observed in near real time? | Yes, at Local evidence level — live stream updates Local mission dashboards. |
| Are bypasses and bad data blocked? | Yes, at Local evidence level — quarantine, human-in-the-loop, and CI gates passed. |
| Is the platform ready for accredited production use? | No — explicitly out of scope (program boundary G-001). |
| Should the next phase be funded? | Yes — Cloud-Integration drills to close live identity, HA BI, scale, and WORM gaps. |

## 2.3 Decision summary

| Criterion | Determination |
| --- | --- |
| Portfolio / reference readiness | GO |
| Production / accredited use | NO-GO |
| Next investment | Cloud-Integration |

## 2.4 Decision requested of stakeholders

Stakeholders are requested to:

Accept the Local portfolio freeze as complete for reference purposes;

Authorize a Cloud-Integration phase with named owners for identity, BI gateway resilience, representative load, tenant promotion replay, runtime isolation, and WORM audit;

Prohibit use of this report as ATO or production accreditation evidence; and

Assign organizational owners for open program gaps (Authorizing Official sign-off, FinOps ownership, supply-chain mirror, living traceability).

# 3. Background

VANGUARD is a portfolio reference implementation of an enterprise AI and data platform patterned for GovCloud-style constraints. The PoC was executed to prove architectural and control intent locally, with gaps to tenant and organizational proof tracked explicitly rather than implied closed.

Primary decision inputs already on record:

| Input | Role in this decision |
| --- | --- |
| Section 14 Local walkthrough | End-to-end verification package (all phases passed) |
| Go / No-Go review | Formal Local GO / accreditation NO-GO |
| Gap closure register | Distinguishes Local-closed vs Cloud- and org-open items |

# 4. Scope and assurance boundary

## 4.1 In scope

| Area | Coverage |
| --- | --- |
| Environment | Local portfolio reference build |
| Evidence standard | Local (primary), with Design baseline where noted |
| Capabilities exercised | Ingest and quarantine; atomic promotion; mission BI; live streaming (Local); row-level separation (simulated); agent human-in-the-loop; evaluation gates; recovery-manifest rejection; audit drills; security delivery gates; mission rehearsal smoke |
| Success standard | Walkthrough pass; Local gap closures recorded; Go/No-Go filed |

## 4.2 Out of scope

| Area | Exclusion |
| --- | --- |
| Accreditation | ATO, FedRAMP, production mission traffic |
| Live tenant proof | Power BI gateway high availability; live Trino identity binding |
| Scale / durability at tenant | Representative-volume load; live WORM object-lock pipeline; runtime escape conformance on target cluster |
| Organizational authorization | Authorizing Official signature on program and model-boundary instruments |

## 4.3 Assurance boundary (binding)

Program boundary G-001. This document is portfolio and reference evidence only. It shall not be construed as accreditation evidence or Authority to Operate unless separately authorized by the cognizant Authorizing Official. Cloud-Integration and organizational gaps listed in Section 7 remain open.

# 5. Capability overview

Stakeholders should retain the following interpretation of the platform layers:

| Layer | Stakeholder meaning | Local status |
| --- | --- | --- |
| Data trust | Bad data is stopped; go-live of datasets is atomic | Demonstrated |
| Insight | Dashboards use only approved marts | Demonstrated (Local BI stand-in) |
| Agents | High-impact actions need a human decision | Demonstrated |
| Secure delivery | Unsafe release patterns are blocked in the pipeline | Demonstrated |

Logical flow

Enterprise sources
   → Ingest / quarantine
   → Curation / atomic promotion
   → Mission marts / query path
   → Business intelligence
   → Agents (human-in-the-loop)
   → Evaluation / audit / recovery

# 6. Evaluation results

## 6.1 Aggregate result

| Package | Result | As of |
| --- | --- | --- |
| Leadership demonstration set (14 items) | 14 of 14 PASS | 16 July 2026 |
| Section 14 Local walkthrough (phases 0–11) | All phases PASS | 16 July 2026 |
| Evidence baseline | dev @ 3b22bae | 16 July 2026 |

## 6.2 Demonstration outcomes (stakeholder view)

| No. | Demonstration | Business outcome | Result |
| --- | --- | --- | --- |
| 1 | Enterprise data to Mission BI | Trusted path from raw ingest to approved dashboards | PASS |
| 2 | Live operational stream | Near-real-time metrics on Local mission BI | PASS |
| 3 | Bad data blocked | Defective payloads do not become decision data | PASS |
| 4 | Atomic dataset go-live | Promotion succeeds or fails as a whole | PASS |
| 5 | Two analysts, two views | Mission separation visible in distinct result sets | PASS |
| 6 | Human approval required | High-impact agent actions cannot silently bypass approval | PASS |
| 7 | Mission rehearsal | Staged agent course-of-action, evaluation, and load smoke | PASS |
| 8 | Security delivery gates | Unsafe continuous-integration patterns are blocked | PASS |
| 9 | API gateway readiness | Local gateway health and security headers verified | PASS |
| 10 | Query safety gate | Full-table-scan patterns detectable and filtered queries gated | PASS |
| 11 | Tamper-evident audit | Tamper, deletion, and replay conditions exercised Locally | PASS |
| 12 | Recovery point control | Stale recovery manifests are rejected | PASS |
| 13 | Deterministic AI evaluation | Evaluation metrics are stable under contract | PASS |
| 14 | Full Local freeze walkthrough | Aggregate Local evidence package green | PASS |

Technical procedures, file paths, and reproduction steps are recorded in Annex A. Visual exhibits for items 1–2 (and optional related views) are reserved in Annex B.

## 6.3 Proven versus not yet proven

| Capability | Proven | Not yet proven |
| --- | --- | --- |
| Ingest to dashboard contract | Local | Live cluster query / in-cluster BI |
| Live operational stream | Local stand-in | Production streaming in tenant |
| Atomic promotion under fault | Local | Replay in target tenant |
| Mission row separation | Local simulation | Real user identities in query engine |
| Human-in-the-loop fail-closed | Local | Tenant-scale live conditions |
| Audit tamper drills | Local | Live WORM object store |
| Load and cost ceilings | Manifest-linked Local binding | Representative-volume tenant run |

# 7. Risks and residual gaps

## 7.1 Open gaps requiring action

Cloud-Integration (technical tenant proof)

| ID | Gap | Business impact | Owner |
| --- | --- | --- | --- |
| G-003 | Power BI gateway topology unproven in tenant | BI path may lack failover | Platform / Identity |
| G-004 | Real user identity into the query engine | Weak accountability | Platform / Identity |
| G-011 | Large-volume performance unproven | Cost and latency unknown at scale | Performance engineering |
| G-014 | Atomic promotion not replayed in tenant | Local proof may not transfer | Data platform |
| G-017 | Hardened runtime isolation unproven on target | Isolation not escape-tested | Platform / Security engineering |
| G-018 | Audit not WORM in live object store | Evidence durability incomplete | Security engineering |

Organizational (not closeable by engineering alone)

| ID | Gap | Business impact | Owner |
| --- | --- | --- | --- |
| G-001 (org) | Program boundary not signed by Authorizing Official | Cannot claim accredited use | Authorizing Official / owners |
| G-012 (org) | Provider / model boundary unsigned | Provider authorization incomplete | Authorizing Official |
| G-020 | Air-gapped dependency mirror | Disconnected supply chain unfunded | Supply chain |
| G-021 | FinOps / quota ownership unset | Cost ceilings lack accountable owner | FinOps |
| G-024 | Living traceability tooling absent | Evidence may drift from static records | Program |

## 7.2 Residual risks if Local GO is misread as production readiness

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Local GO presented as ATO-ready | High | Enforce Section 4.3 language on all materials; retain accreditation NO-GO |
| Identity and BI HA gaps discovered during a pilot | High | Fund G-003 and G-004 before mission pilots |
| Stale historical green runs treated as current proof | Medium | Re-verify after material change before external claims |
| Scale and cost unknown | Medium | Execute representative-volume load under G-011 controls |

# 8. Recommendations and decision request

## 8.1 Recommended path

| Phase | Outcome | Exit criteria | Status |
| --- | --- | --- | --- |
| PoC Local | Portfolio freeze | Walkthrough passed; Local gaps closed; Go/No-Go filed | Complete |
| Cloud-Integration | Tenant-grade proof | Measurable closure drills for G-003, G-004, G-011, G-014 (tenant), G-017, G-018 | Requested |
| Mission / ATO path | Accredited operation | Authorizing Official instruments and Mission-level evidence | Not requested unless separately chartered |

## 8.2 Formal recommendation

It is recommended that stakeholders:

Concur that the Local portfolio freeze is complete for reference and internal decision support;

Authorize Cloud-Integration with explicit owners and a funded time box (duration and envelope to be inserted by program management);

Record accreditation as NO-GO until organizational and Cloud-Integration conditions are met; and

Require Annex B visual exhibits to be attached—or formally marked “not provided”—before external or executive-deck distribution.

## 8.3 Decision block (for completion at review)

| Decision | Select one |
| --- | --- |
| Accept Local freeze; fund Cloud-Integration | ☐ |
| Accept Local freeze; defer Cloud-Integration | ☐ |
| Redirect / re-scope | ☐ |
| Reject | ☐ |

| Field | Entry |
| --- | --- |
| Time box for Cloud-Integration | _______________________________ |
| Funding envelope | _______________________________ |
| Conditions | _______________________________ |
| Decision date | _______________________________ |

# 9. References

| Ref. | Document | Description |
| --- | --- | --- |
| R-1 | docs/validation/go-no-go.md | Local GO / accreditation NO-GO decision record |
| R-2 | docs/validation/gap-closure-register.md | Gap status by evidence level |
| R-3 | docs/validation/deliverables-checklist.md | Definition of Done with evidence links |
| R-4 | docs/validation/section14-walkthrough-report.md / .json | End-to-end Local walkthrough results |
| R-5 | docs/adrs/model-boundary.md | Model / provider boundary (organizational sign-off open) |
| R-6 | Repository README.md / AGENTS.md | Program assurance statement (G-001) |
| R-7 | Annex B; docs/validation/figures/ | Visual evidence catalogue and image store |

# Annex A — Technical and evidence record

For engineering, security architecture, and data platform leadership.

# A.1 Environment of record

| Item | Value |
| --- | --- |
| Branch | dev |
| Commit | 3b22bae |
| Runtime | Python 3.11 virtual environment; Docker Local Grafana (port 33000) and Postgres (port 15432); GitHub Actions continuous integration |
| Assurance level | Local — portfolio reference (not ATO) |
| Primary verification | python tools/run_section14_walkthrough.py |

# A.2 Evidence index

| Capability | Artifact | Description |
| --- | --- | --- |
| End-to-end Local freeze | docs/validation/section14-walkthrough-report.md / .json | Phase 0–11 results with suites and timestamps |
| Go / No-Go | docs/validation/go-no-go.md | Decision record and deferred risks |
| Gap register | docs/validation/gap-closure-register.md | G-001–G-024 closed-at level and open items |
| Deliverables | docs/validation/deliverables-checklist.md | Definition of Done mapped to evidence |
| Ingest to BI | docs/validation/ingest-to-grafana-report.md / .json | Step results for ingest, promote, mart, Grafana, RLS |
| SQL safety lab | docs/validation/sql-optimization-report.md / .json | EXPLAIN plans and full-scan gate |
| Mimic-prod package | docs/validation/mimic-prod-report.md / .json | Aggregate Local mimic-prod results |
| Mission scenario | tests/production-simulation/scenarios/mission-alpha-staging.yaml | Declared staging steps and pass criteria |
| Mission runner | tests/production-simulation/test_mission_alpha_staging.py | Local agent, evaluation, and load smoke |
| Evaluation contract | app/evaluation/contracts/mission-alpha.yaml | Deterministic evaluation contract identity |
| Load evidence binding | tests/load/reports/benchmark-evidence-mission-alpha.json | Code/dataset/cost ceiling binding |
| Workload ceilings | tests/load/workload-manifest.yaml | Latency, error, and cost thresholds |

# A.3 Demonstration-to-procedure map

| No. | Demonstration | Procedure / suite | Evidence |
| --- | --- | --- | --- |
| 1 | Enterprise data to Mission BI | scripts/run-ingest-to-grafana.ps1 | ingest-to-grafana report |
| 2 | Live operational stream | scripts/run-data-stream.ps1 | Local Grafana Live Enterprise Stream; Annex B |
| 3 | Bad data blocked | tests/integration/test_enterprise_ingestion.py | Walkthrough Phase 4 |
| 4 | Atomic promotion | tests/integration/test_promotion_controller.py | Walkthrough Phase 5 |
| 5 | Row-level separation | Ingest→Grafana RLS; BI dual-path tests | ingest report; Phase 6 |
| 6 | Human-in-the-loop | tests/unit/test_g013_approval_protocol.py | Walkthrough Phase 9 |
| 7 | Mission rehearsal | tests/production-simulation/test_mission_alpha_staging.py | Phase 10; benchmark evidence JSON |
| 8 | Security delivery gates | tests/unit/test_phase11_cicd_gates.py | Walkthrough Phase 8 |
| 9 | API gateway | scripts/run-smoke.ps1 | Local gateway smoke |
| 10 | Query safety gate | scripts/run-sql-optimize.ps1 | sql-optimization report |
| 11 | Tamper-evident audit | tests/security/test_g018_audit_drills.py | Walkthrough Phase 9 |
| 12 | Recovery control | tests/integration/test_g006_recovery_manifest.py | Walkthrough Phase 7 |
| 13 | Deterministic evaluation | tests/agent-eval/test_g010_determinism.py | Walkthrough Phase 11 |
| 14 | Full walkthrough | tools/run_section14_walkthrough.py | section14-walkthrough report |

# A.4 Controls statement of record

| Control area | Statement |
| --- | --- |
| Query engine | Trino-only policy; Local BI user interface uses Postgres stand-in |
| Dataset promotion | Atomic pointer; Local fault-injection closed; tenant replay open |
| Identity / row-level security | Local simulation closed; live multi-identity proof open |
| Agents | Human-in-the-loop, fail-closed |
| Evaluation | Deterministic contract metrics |
| Recovery | Stale recovery-manifest rejection |
| Audit | Local tamper drills closed; live WORM open |
| Supply chain | Pinned Actions; planted unsafe-pattern gates |

# A.5 Known limitations

Live Trino and in-cluster Grafana queries are not Local evidence.

Power BI tenant high availability is not demonstrated.

WORM object-lock, hardened-runtime escape tests, and representative-volume load remain Cloud-Integration.

Local Grafana is a portfolio stand-in and must not be described as the production query path.

# Annex B — Visual evidence

# B.1 Purpose

This annex holds visual exhibits for stakeholder briefings—particularly Mission BI and live operational streaming. Figures illustrate Local portfolio capability under the assurance boundary in Section 4.3. Unless separately attested, they are not Cloud-Integration or accreditation evidence.

| Requirement | Standard |
| --- | --- |
| Storage | docs/validation/figures/ |
| Naming | fig-bNN-<short-slug>.png |
| Each figure must record | Identifier, title, date/time, operator, assurance note |
| Before release | Redact credentials and non-portfolio identifiers |
| Distribution rule | Attach figures or mark “Not provided” before executive release |

# B.2 Figure register

| ID | Title | Supports | File | Status |
| --- | --- | --- | --- | --- |
| B-1 | Mission BI — curation health | Demo 1 | figures/fig-b01-mission-bi-curation-health.png | Pending |
| B-2 | Live Enterprise Stream | Demo 2 | figures/fig-b02-live-enterprise-stream.png | Pending |
| B-3 | Live stream — progressive update | Demo 2 | figures/fig-b03-live-stream-update.png | Optional |
| B-4 | RLS — Mission Alpha vs Bravo | Demo 5 | figures/fig-b04-rls-alpha-bravo.png | Optional |
| B-5 | Quarantine / blocked feed | Demo 3 | figures/fig-b05-quarantine.png | Optional |

# B.3 Figure plates

Embed each screenshot beneath its plate. If omitted, set Status to “Not provided” and state the reason.

## Figure B-1 — Mission BI (curation health)

| Field | Entry |
| --- | --- |
| Caption | Local Mission BI — curation health |
| Source system | Local Grafana — Mission BI |
| Date / time (TZ) |  |
| Operator |  |
| Assurance note | Local stand-in (Postgres-backed Grafana); not live cluster Trino |
| Status | ☐ Attached ☐ Not provided |

[FIGURE B-1 — INSERT SCREENSHOT]

## Figure B-2 — Live Enterprise Stream

| Field | Entry |
| --- | --- |
| Caption | Live Enterprise Stream — steady state |
| Source system | Local Grafana — Live Enterprise Stream |
| Date / time (TZ) |  |
| Operator |  |
| Assurance note | Local streaming demonstration only; not production CDC |
| Status | ☐ Attached ☐ Not provided |

[FIGURE B-2 — INSERT SCREENSHOT]

## Figure B-3 — Live Enterprise Stream (progressive update)

| Field | Entry |
| --- | --- |
| Caption | Live Enterprise Stream — later capture showing change |
| Source system | Local Grafana — Live Enterprise Stream |
| Date / time (TZ) |  |
| Operator |  |
| Relation to B-2 |  |
| Assurance note | Illustrative only; not an SLA measurement |
| Status | ☐ Attached ☐ Not provided ☐ Not required |

[FIGURE B-3 — INSERT SCREENSHOT]

## Figure B-4 — Row-level separation (optional)

| Field | Entry |
| --- | --- |
| Caption | Mission Alpha vs Mission Bravo distinct views |
| Quantitative cross-check | Local sim counts alpha=2 / bravo=1 (ingest→Grafana report) |
| Assurance note | Local simulation; live multi-identity proof remains open (G-004) |
| Status | ☐ Attached ☐ Not provided ☐ Not required |

[FIGURE B-4 — INSERT SCREENSHOT]

## Figure B-5 — Quarantine evidence (optional)

| Field | Entry |
| --- | --- |
| Caption | Defective feed quarantined — not promoted |
| Assurance note | Local quarantine gate |
| Status | ☐ Attached ☐ Not provided ☐ Not required |

[FIGURE B-5 — INSERT SCREENSHOT]

# Annex C — Concurrence and approval

# C.1 Concurrence

| Role | Name | Organization | Concur / Dissent | Date | Signature |
| --- | --- | --- | --- | --- | --- |
| Product / mission owner |  |  |  |  |  |
| Engineering lead |  |  |  |  |  |
| Security architect |  |  |  |  |  |
| Data owner |  |  |  |  |  |
| FinOps / program (as applicable) |  |  |  |  |  |
| Authorizing Official | — | — | Not applicable (out of portfolio scope) | — | — |

# C.2 Conditions and dissent

| Item | Entry |
| --- | --- |
| Dissent statement | None recorded at issue. |
| Recommended conditions | (1) Fund Cloud-Integration before mission pilots; (2) re-verify after material change; (3) no ATO language in external materials; (4) complete or formally waive Annex B before executive distribution. |
| Additional conditions from review |  |

# C.3 Approval for release

| Field | Entry |
| --- | --- |
| Local freeze implementation status | Complete on dev @ 3b22bae |
| Annex B visuals | ☐ Attached ☐ Not provided (reason: _____________) |
| Approved for stakeholder distribution | ☐ Yes ☐ No |
| Approving official (name / title) |  |
| Signature |  |
| Date |  |

End of report — VANGUARD-POC-2026-001